## Slide 1: KMS vs. NYPA Enterprise Knowledge Platform
Where we stand against the EKP requirements, and how we close the gap
Internal readiness review · October 2026
Notes: Internal review. Purpose: show the team exactly where KMS stands against NYPA's Enterprise Knowledge Platform requirements, and agree a plan to close every gap before we engage NYPA.

## Slide 2: Goal: meet every EKP requirement before NYPA
Enterprise Knowledge Platform
NYPA wants one platform that gives employees unified search, navigation and access to knowledge across key repositories, with AI answers grounded in trusted sources.
32 requirements in RFI §3.1
1
Where we are today
Every EKP requirement rated against the actual codebase
2
What's missing
The partial and unbuilt requirements, and the biggest risks
3
How we reach 32 / 32
Workstreams, sequencing and quick wins to close every gap
Notes: KMS is built to be NYPA's Enterprise Knowledge Platform. The aim of this deck is not to defend where we are, but to get to full coverage of the 32 EKP requirements before we go to NYPA.

## Slide 3: How we assessed KMS
32 requirements
Every requirement line in RFI §3.1, grouped into 9 areas
Code-level check
API routes, database schema, ingestion pipeline and UI, not the PRD status column
Rated
Each requirement marked Met, Partial or Gap, with the evidence and what's missing
Rating scale
Met
Built and working
Partial
Foundation exists, not enough yet
Gap
Not built
We also checked the security, governance and user-experience commitments made in our proposal (Appendix A2).
Notes: Important: ratings come from the code, not from the PRD. 'Met' means the code path exists and is wired to the UI or API. It has not been load-tested or UAT-tested at NYPA scale.

## Slide 4: Most requirements are partial: the core is built
8
25%
Met
Built and working
18
56%
Partial
Exists, needs more depth
6
19%
Gap
Not built yet
Chart: 
| EKP
Met | 8
Partial | 18
Gap | 6
32 EKP requirements
In almost every partial case the working mechanism exists. What's missing is enterprise depth: configurable governance, analytics, managed taxonomy, more formats and fuller M365 integration.
Notes: Headline: 8 met, 18 partial, 6 gap. The point to land: closing the partials is mostly productizing what already exists, not inventing new AI.

## Slide 5: Where KMS is strong and where it's weak
EKP area | Met | Partial | Gap
Unified access, search & navigation | – | 4 | –
Personalization | 1 | 1 | –
Conversational Q&A | 3 | 1 | –
Content coverage | – | 2 | 2
Enrichment & semantic layer | 1 | – | 2
Ingestion & automated metadata | 2 | 2 | –
Governance & lifecycle | 1 | 4 | 1
Analytics & dashboards | – | 3 | 1
M365 integration | – | 1 | –
Strongest
Conversational Q&A
Ingestion & classification
Knowledge graph
Weakest
Content coverage (formats)
Taxonomy & semantic layer
Analytics & dashboards
Notes: Read across the heatmap: governance has the most partials (4); content coverage and the semantic layer hold 4 of the 6 hard gaps.

## Slide 6: 8 requirements are fully met today
#7
Natural-language answers
Org-wide chat answers questions across all documents
#8
Cited, permission-aware
Every answer cites sources; roles applied before generation
#9
Conversational follow-ups
Keeps conversation and topic context for refinement
#17
Graph-enriched discovery
Knowledge graph powers search, navigation and chat
#6
Recommendations & trending
Personal suggestions and department trending
#18
Drag-and-drop upload
Batch upload with category and department
#20
Auto-tagging with review
Low-confidence items go to a Needs Review queue
#27
Duplicate detection
Exact and near-duplicates flagged, plus contradictions
Notes: This is the hard AI part and it works: retrieval, grounded answers, the graph, classification with human review. Requirement numbers refer to the full table in Appendix A1.

## Slide 7: We've built more than the EKP asks for
Expert Discovery
Who knows what, inferred from real activity
Decision Intelligence
Extracted decisions with human review
Lessons Learned
AI-drafted lessons, published by a reviewer
Contradiction detection
Flags documents that disagree with each other
Knowledge-gap detection
Topics people ask about but can't get answered
Topic Evolution
How organizational knowledge shifts over time
Automatic topic discovery
A self-organizing topic structure
Counts toward the EKP score
0
These strengthen the product and our story with NYPA, but none of them closes an EKP requirement. EKP progress is measured only by the 32 requirements.
Notes: Keep the team honest: Tier 2 work is valuable but it is not EKP progress. Don't let it hide the gaps.

## Slide 8: 18 partials: mechanism built, depth missing
Theme | What we have | What's missing
Search & navigation #2–4 | Hybrid search, SharePoint file sync, repository filters | Per-file SharePoint permissions, ontology-driven relevance, taxonomy facets
Governance #22–24, #26 | Draft → publish → archive → retire; stale-content suggestions | Configurable stages and approvers, version history, owners, audit of changes
Metadata #19, #21 | AI summaries; confidence-gated classification | Human review of summaries; required-field rules
Analytics #28–30 | Questions, views and knowledge gaps captured | Usage, search-quality and content-health dashboards
Content #11, #13 | PDF (with OCR), DOCX, spreadsheets, TXT; in-app viewer | PPTX, images, video; thumbnails
Experience & M365 #1, #5, #10, #32 | Dashboard, starred docs, confidence rating, SharePoint read access | Custom landing page, saved searches, explainable scores, SSO
Notes: 18 partial requirements in 6 themes. The right-hand column is effectively the build list for the partials.

## Slide 9: 6 requirements have nothing built yet
#12
SharePoint site pages & wikis
Only SharePoint drive files are synced today
#14
Knowledge asset templates
No templates for FAQs, How-To guides or SOPs
#15
Managed metadata
Categories are a fixed list of 7, with no hierarchy or synonyms
#16
Taxonomy-tool integration
No link to NYPA's taxonomy or ontology tool
#25
Configurable review workflows
Review flows are fixed in code
#31
Governance metrics
No reporting on review or validation compliance
Notes: Four of the six sit in content coverage and the semantic layer. Managed metadata (#15) unlocks #3, #4 and #16 as well.

## Slide 10: Five risks would hurt most in front of NYPA
1
SharePoint permissions not inherited
SharePoint is the only mandatory requirement, and our proposal promised permission inheritance. Today access is mapped per site, not per file.
2
No single sign-on
Login is email/password or OTP. No Entra ID / M365 sign-in.
3
Incomplete audit trail
Document lifecycle changes and deletes aren't logged. Our proposal promised audit history.
4
No analytics
We can't yet measure search quality, adoption or time-to-answer.
5
Fixed taxonomy
Seven hard-coded categories; no managed metadata or link to NYPA's taxonomy tool.
Notes: Risks 1 and 3 are explicit commitments in our proposal. Risk 1 also touches the RFI's only mandatory requirement, so it leads the plan.

## Slide 11: Six workstreams close all 24 remaining gaps
Workstream | Requirements | Closes
A M365 & connectors (+ single sign-on) | #2, #12, #32 | 3
B Governance & lifecycle | #19, #21–26, #31 | 8
C Taxonomy & semantic layer | #3, #4, #15, #16 | 4
D Analytics & dashboards | #28–30 | 3
E Content coverage | #11, #13, #14 | 3
F Personalization & experience | #1, #5, #10 | 3
Total |  | 24
8
met today
+ 24
from the workstreams
= 32
of 32 requirements met
Most of this already sits in PRD Tier 3–4 (approval workflows, audit trail, ownership, personalized workspace). We're pulling it forward, not adding new scope.
Notes: Every one of the 24 non-met requirements maps to exactly one workstream. Single sign-on isn't a numbered requirement but rides with workstream A.

## Slide 12: Sequencing: biggest risks first, breadth last
1
PHASE 1
Remove the biggest risks
A · M365 & connectors, single sign-on
B (part) · Complete the audit trail
SharePoint permissions, SSO, audit trail
Owner: TBD · Target: TBD
2
PHASE 2
Governance & insight
B · Governance & lifecycle (rest)
C · Taxonomy & semantic layer
D · Analytics & dashboards
Configurable workflows, managed metadata, dashboards
Owner: TBD · Target: TBD
3
PHASE 3
Breadth & polish
E · Content coverage
F · Personalization & experience
More formats, saved searches, landing page
Owner: TBD · Target: TBD
Notes: Owners and target dates are left as TBD for the team to fill in during the meeting.

## Slide 13: Quick wins we can ship next sprint
Audit-log lifecycle changes & deletes
Moves #23 · Risk 3
Encrypt the stored OpenAI key
Proposal security commitment
PPTX text extraction
Moves #11
Log search queries & no-results
Moves #29, #30
Schedule stale-content, gap & sync jobs
Moves #2, #26
Answer box on the search page
Aligns #7 with the RFI
Notes: Each of these is days of work, not weeks, and uses code that already exists (logAudit, crypto.js, the existing scripts).

## Slide 14: Decisions needed
1
Agree the phase order and an owner per workstream
2
Set a target date for 32 / 32 readiness
3
Get test environments
ServiceNow, Content Server, and a SharePoint tenant with per-file permissions
4
Find out which taxonomy tool NYPA uses
5
Request RFI Attachment 2
The detailed use-case form, which may add requirements
Notes: Close on decisions, not discussion. Owners and dates on slide 12 should be filled in from this conversation.

## Slide 15: A1 · Full requirement status (1 of 4)
# | RFI §3.1 requirement | Status | KMS today / what's missing
1 | Customizable landing page | Partial | Org dashboard exists; no admin-configurable landing page
2 | Unified search incl. SharePoint (mandatory), Content Server, ServiceNow; respects permissions | Partial | SharePoint file sync; permissions per site, not per file; no Content Server or ServiceNow
3 | Hybrid keyword + ontology-driven search | Partial | Vector + BM25 + query and graph expansion; no ontology
4 | Faceted navigation on taxonomy | Partial | Flat repository filters; no taxonomy facets
5 | Role-based discovery, saved searches, watchlists | Partial | Role-scoped discovery, starred docs; no saved searches or watchlists
6 | Recommendations and trending content | Met | Personal recommendations and department trending
7 | Natural-language answers alongside results | Met | Org-wide chat; answer box on search page still to add
8 | Cited, permission-respecting answers | Met | Typed citations; roles applied before generation
Notes: Reference only. Full evidence and code references are in docs/NYPA_RFI_KMS_GAP_ANALYSIS.md.

## Slide 16: A1 · Full requirement status (2 of 4)
# | RFI §3.1 requirement | Status | KMS today / what's missing
9 | Follow-ups and conversational refinement | Met | Conversation and topic context carried forward
10 | Confidence scores and explainability | Partial | High/medium/low rating; no numeric score or explanation
11 | Formats incl. PPT, video, images | Partial | PDF (OCR), DOCX, spreadsheets, TXT only
12 | Site pages, wikis, knowledge articles | Gap | SharePoint drive files only
13 | Previews and thumbnails | Partial | In-app viewer; no thumbnails
14 | Templates for knowledge asset types | Gap | None
15 | Managed metadata: hierarchy, synonyms | Gap | Fixed 7-value category list
16 | Integrate with NYPA's taxonomy tool | Gap | None
Notes: Reference only. Full evidence and code references are in docs/NYPA_RFI_KMS_GAP_ANALYSIS.md.

## Slide 17: A1 · Full requirement status (3 of 4)
# | RFI §3.1 requirement | Status | KMS today / what's missing
17 | Graph-enriched search, navigation, chat | Met | Knowledge graph used in all three
18 | Drag-and-drop upload | Met | Batch upload with category and department
19 | Auto description with human review | Partial | AI summaries; no human review step
20 | Auto-classification with human review | Met | Confidence thresholds + Needs Review queue
21 | Metadata completeness before publishing | Partial | Confidence gate only; no required-field rules
22 | Configurable publishing workflow | Partial | Fixed draft → publish state machine
23 | Archive, retire, supersede, delete with audit trail | Partial | Archive/retire exist; no supersede, versions or audit log
24 | Ownership and stewardship | Partial | Implicit owners; no steward fields
Notes: Reference only. Full evidence and code references are in docs/NYPA_RFI_KMS_GAP_ANALYSIS.md.

## Slide 18: A1 · Full requirement status (4 of 4)
# | RFI §3.1 requirement | Status | KMS today / what's missing
25 | Configurable review workflows | Gap | Review flows fixed in code
26 | Stale content detection and review triggers | Partial | Stale suggestions via manual script; no schedule or alerts
27 | Duplicate and near-duplicate detection | Met | Exact + near-duplicates, plus contradictions
28 | Content health dashboard | Partial | Health panel: confidence, conflicts, gaps only
29 | Usage and adoption dashboard | Partial | Data captured; no dashboard or search logging
30 | Search quality metrics | Partial | Knowledge gaps tracked; no no-results tracking
31 | Governance metrics | Gap | None
32 | M365 as single source of truth | Partial | Files copied from SharePoint; no SSO or write-back
Notes: Reference only. Full evidence and code references are in docs/NYPA_RFI_KMS_GAP_ANALYSIS.md.

## Slide 19: A2 · Proposal commitments vs. today
Proposal commitment | KMS today | Status
Role-based access and department segmentation | 4 roles, enforced in every query | Met
Permission inheritance from source systems | Mapped per SharePoint site, not per file (at risk) | Partial
Audit of retrieval and AI interactions | Chat audit log, including denied attempts | Met
Audit of lifecycle and admin activity | Only org and department events logged (at risk) | Partial
Encryption in transit and at rest | Integration tokens encrypted; OpenAI key stored in plaintext | Partial
Human approval workflows | Review queues exist but aren't configurable | Partial
Secure, source-grounded AI | Permission-filtered retrieval; refuses unsupported answers | Met
Pilot measures search quality and time-to-answer | Not instrumented yet (at risk) | Partial
Enterprise single sign-on (implied) | Email/password and OTP only | Gap
Notes: From our proposal's security, governance and pilot sections. Items marked 'at risk' are written commitments we don't yet meet.

## Slide 20: A3 · RFI §4.8 EKP deliverables readiness
§4.8 deliverable | Readiness | Status
Permission-aware unified search integration framework | Connector framework with SharePoint built; others and per-file permissions missing | Partial
Semantic/hybrid search pipeline | Hybrid, expansion and graph pipeline built; ontology layer missing | Partial
Knowledge graph integration approach | Graph used in search, navigation and chat; ready to document | Met
Metadata and taxonomy/ontology mapping specification | Needs managed taxonomy first | Gap
Ingestion and enrichment workflows | Pipeline, classification and review queue exist; completeness rules missing | Partial
Platform analytics data model | Underlying data captured; no analytics model or dashboards | Partial
Retrieval-augmented Q&A architecture | Built; answer-quality evaluation missing | Partial
Notes: These are the documentation/architecture deliverables NYPA expects for the EKP.